## Slide 1
AI Chat Application
Full-Stack Project — Week 8 Progress Update
Angular · Node.js · MongoDB · Groq AI SDK · JWT Auth

## Slide 2
Project Overview
What are we building?
🎯 Goal
Build a full-stack AI-powered chat app — similar to ChatGPT — where:
→ Users sign up and sign in securely
→ Each user has their own chat history
→ Messages are sent to an AI and responses are saved
→ Users can give thumbs up / down feedback on AI responses
→ Chats can be deleted from the sidebar
🛠 Tech Stack
Frontend
Angular + TypeScript + Tailwind CSS
Backend
Node.js + Express.js + TypeScript
Database
MongoDB + Mongoose ODM
Auth
JWT + bcrypt
AI
Groq SDK — LLaMA 3.3 70B
Deploy
Railway (planned)

## Slide 3
✅ What's Completed
Week 8 Progress
✓ Angular Frontend UI
Auth pages, chat layout, sidebar, message input, feedback buttons
✓ Express Server
Node.js + Express.js fully configured with TypeScript
✓ MongoDB Connection
Mongoose connected, all 3 data models created (User, Chat, Message)
✓ All API Routes
8 endpoints built and tested in Postman
✓ Groq AI SDK
LLaMA 3.3 70B integrated — real AI responses saving to MongoDB
✓ JWT Auth
Signup/signin with bcrypt + JWT middleware protecting all routes

## Slide 4
API Routes
All endpoints tested in Postman
POST
/api/auth/signup
Register a new user
POST
/api/auth/signin
Authenticate and return JWT token
GET
/api/chats
Get all chats for logged-in user
🔒 JWT
DELETE
/api/chats/:id
Delete a chat session
🔒 JWT
POST
/api/chats/messages
Send first message — auto-creates chat
🔒 JWT
GET
/api/chats/:chatId/messages
Get all messages in a chat
🔒 JWT
POST
/api/chats/:chatId/messages
Send message to existing chat + AI response
🔒 JWT
POST
/api/messages/:messageId/feedback
Submit thumbs up/down feedback
🔒 JWT

## Slide 5
System Architecture
How the pieces connect
FRONTEND
Angular TypeScript Tailwind CSS
AUTH
JWT Middleware bcrypt
ROUTES
8 API Endpoints Express.js
BACKEND
Node.js Express.js TypeScript
GROQ AI SDK
LLaMA 3.3 70B AI Responses
MONGODB
Mongoose ODM User/Chat/Message
HTTP + JWT
REST API
SDK Call / DB Query

## Slide 6
What's Next & Timeline
Remaining work before June 5 presentation
🔄 Still In Progress
→ Connect Angular frontend to backend APIs
→ HTTP interceptor to attach JWT to every request
→ End-to-end testing of full user flow
→ Deploy to Railway
Week 1 May 14–20
✅ Proposal submitted ✅ Angular UI completed
Week 2 May 21–27
✅ Full backend built ✅ All APIs tested
Week 3 May 28–Jun 4
🔄 Connect frontend 🔄 Deploy to Railway
Jun 5 Presentation
🎯 Final demo 🎯 Submit project
"The backend is 100% done and tested. The focus now is wiring the frontend to the APIs and deploying."
Week 1 May 14-20
Proposal submitted Angular UI done
Week 2 May 21-27
Full backend built All APIs tested
Week 3 May 28-Jun 4
Connect frontend Deploy to Railway
Jun 5 Presentation
Final demo Submit project

## Slide 7
Data Models
MongoDB collections with Mongoose
User
_id
name: String
email: String (unique)
passwordHash: String
createdAt: Date
Chat
_id
userId → ref: User
title: String
createdAt: Date
Message
_id
chatId → ref: Chat
role: user | assistant
content: String
feedback: positive | negative | null
createdAt: Date
_id
name: String
email: String (unique)
passwordHash: String
createdAt: Date
_id
userId → ref: User
title: String
createdAt: Date
_id
chatId → ref: Chat
role: user | assistant
content: String
feedback: positive | negative | null
createdAt: Date

## Slide 8
What is an SDK?
Software Development Kit — and how we use it
📦 Definition
An SDK (Software Development Kit) is a pre-built package of tools, functions, and code provided by a service that lets developers integrate that service into their app — without needing to write low-level HTTP requests manually.
❌ Without SDK
→ Write raw HTTP requests
→ Handle auth headers manually
→ Parse JSON responses yourself
→ Manage errors manually
→ More boilerplate code
✅ With SDK
→ Install npm package
→ Call a simple function
→ Get typed responses back
→ Errors handled automatically
→ Clean, readable code
🚀 Our Project (Groq SDK)
→ npm install groq-sdk
→ new Groq({ apiKey })
→ groq.chat.completions.create()
→ Pass messages array
→ Get AI response instantly
const completion = await groq.chat.completions.create({ model: 'llama-3.3-70b-versatile', messages: [...] });

## Slide 9
TypeScript — Client & Server
Used in both Angular (frontend) and Node.js/Express (backend)
Frontend (Angular)
Backend (Node.js)
One language, one type system, shared mindset across the entire stack ✅
✅ Advantages
Catch errors at compile time
TypeScript flags type errors before you run the code — saving debugging time
Better autocomplete
Your editor knows the shape of every object, so it suggests properties and methods
Self-documenting code
Type definitions make code easier to read and understand for teammates
Safer refactoring
Rename a property and TypeScript tells you every place that breaks immediately
Shared types
Define a type once (e.g. IUser) and reuse it across frontend and backend
⚠️ Disadvantages
Extra setup required
Needs tsconfig.json, compiling step, and type definitions for every library
Steeper learning curve
Developers new to types need time to learn interfaces, generics, and enums
More verbose code
You write more code upfront — type annotations, interfaces, return types
Compilation step
TypeScript must be compiled to JavaScript before running — adds build time
Type errors can frustrate
Strict mode can feel overly strict, especially for beginners or quick prototypes

## Slide 10
Thank You
Questions?
GitHub Repo · Postman Tests · Live Demo
Angular · Node.js · MongoDB · Groq AI · JWT